AI.MAGED
MASTER HACKATHON EXECUTION ROADMAP

Agents for Humans Hackathon — Solo Build / Submission Playbook

| Item | Decision |
| --- | --- |
| Hackathon | Agents for Humans Hackathon — Devpost / AWS |
| Current Devpost state | Project Overview; 1/5 steps done; project currently Draft |
| Recommended track | Professional Agents |
| Recommended project name | AI.Maged — Autonomous Book Publishing Agent |
| Core technical stack | Strands Agents SDK + n8n orchestration + existing website foundation + lightweight worker(s) |
| Build principle | One working end-to-end agent beats a large incomplete platform |
| Critical deadline | 14 Sep 2026, 5:00 PM PDT = 15 Sep 2026, 3:00 AM Cairo time |
| AWS credits request cutoff | 11 Sep 2026, 12:00 PM PDT = 11 Sep 2026, 10:00 PM Cairo time |

Mission: maximize judging score, not feature count. The goal is a believable, working agent that performs a real professional workflow end-to-end, with strong evidence, clean architecture, and a polished 5-minute demonstration.

# 1. NON-NEGOTIABLE RULES

1. Build a new hackathon project during the submission period. Existing components may be used only where the rules allow and any pre-existing code/work incorporated must be disclosed.

2. Strands Agents SDK must be a real part of the agent implementation. Do not present an n8n-only workflow as the agent.

3. The submitted project must actually run consistently and match what the video and written description claim.

4. Keep the demo narrow: one complete golden-path scenario is mandatory. Extra features are optional only after the golden path is stable.

5. No unsupported claims such as “self-learning” or “self-healing” unless the implementation demonstrably proves them. Use precise language: recovery, retries, verification, feedback loop.

6. Do not process copyrighted books without rights. For the demo use public-domain material, user-owned material, or synthetic/test content with permission.

7. Every successful external action must return evidence: URL, ID, timestamp, status, or equivalent machine-verifiable result.

8. No secrets in GitHub, README, screenshots, video, prompts, or documentation.

9. Do not spend time rebuilding the old website unless it is needed for the demo. The existing website is an available technical foundation, not the hackathon story itself.

# 2. WINNING THESIS

The project should be presented as an autonomous professional agent that takes a book opportunity from research to a verified, publishing-ready result. The website is the product surface; n8n is the execution/orchestration layer; Strands is the agentic decision layer.

Human goal
    ↓
Strands Agent
    ↓
Discover → Verify → Decide → Create
    ↓
n8n orchestration
    ↓
Worker / Website / Publishers
    ↓
Evidence + status + analytics

## The story judges should remember

“AI.Maged removes the repetitive work between discovering a promising book opportunity and getting a verified publishing package distributed to the web and social channels. It decides what to do, calls tools, coordinates execution, checks results, and reports evidence.”

# 3. MVP SCOPE — FREEZE THIS

| Build now | Do not build for the hackathon |
| --- | --- |
| Strands agent with real tools | Full SaaS billing / multi-tenant platform |
| Discovery tool | Dozens of integrations |
| Verification tool | Complex database architecture |
| Content generation tool | Mobile/native apps |
| n8n orchestration | Kubernetes / microservices everywhere |
| One processing worker path | Model training / fine-tuning |
| One publishing path plus simulated/secondary channels | Large-scale production catalog |
| Simple evidence dashboard | Advanced personalization engine |
| Public GitHub + README + license | “Self-learning” claims without implementation |

# 4. TARGET ARCHITECTURE

AI.MAGED UI
                             │
                             ▼
                    ┌─────────────────┐
                    │  STRANDS AGENT  │
                    │ decision + tools│
                    └────────┬────────┘
                             │
        ┌────────────────────┼────────────────────┐
        ▼                    ▼                    ▼
   Discovery Tool      Verification Tool      Content Tool
        │                    │                    │
        └────────────────────┼────────────────────┘
                             ▼
                            n8n
                   orchestration / execution
                             │
                ┌────────────┼────────────┐
                ▼            ▼            ▼
             Worker       Website     Publishers
                                        │
                               Web / YouTube /
                              Facebook / Pinterest
                                        │
                                        ▼
                                  Evidence Store

## Strands Agent

Owns reasoning, tool selection, decision flow, structured outputs, and the user-facing mission.

## n8n

Owns scheduling, webhooks, external API chaining, waiting, retries, notifications, and handoff between components. n8n is not the heavy image/book-processing engine.

## Worker

Owns file-heavy operations such as validation, extraction, OCR where necessary, rendering, asset preparation, and packaging. Keep it independent so n8n does not become the bottleneck.

## Website

Provides the polished product surface and shows the generated result / evidence. It is not the agent itself.

## Publishing Layer

Converts a common content package into channel-specific outputs. Start with the easiest reliable channel(s); add more only after the first path is stable.

# 5. AGENT SPECIFICATION — HAND THIS TO THE BUILDER

| Field | Specification |
| --- | --- |
| Mission | Find a promising book opportunity and turn it into a verified, publishing-ready content package with execution handled end-to-end. |
| Input | Book title/topic/URL or a structured discovery request. |
| Primary decisions | Is the opportunity credible? Is demand sufficiently supported? What content package should be created? What execution path should be used? |
| Required tools | Discovery, Verification, Content, Orchestration/Publish, Status/Evidence. |
| Memory | Minimal task state only for MVP; store task_id, stage, inputs, outputs, errors, evidence. |
| Output | Structured JSON with decision, confidence, sources, generated assets, publication results, and evidence. |
| Failure behavior | Retry boundedly, choose an alternate valid path, then escalate instead of looping forever. |

# 6. GOLDEN PATH — THE ONLY PATH THAT MUST BE PERFECT

| Step | Definition of done |
| --- | --- |
| 1 — Request | User asks AI.Maged to find and prepare a promising book opportunity. |
| 2 — Discover | Agent calls discovery/search tool(s) and collects candidates. |
| 3 — Verify | Agent calls verification tools against multiple sources. It rejects weak or conflicting candidates. |
| 4 — Decide | Agent produces a structured opportunity score/recommendation and explains the decision. |
| 5 — Prepare | Agent triggers content generation and, where applicable, a worker for allowed source material. |
| 6 — Orchestrate | Agent hands execution to n8n for the deterministic workflow. |
| 7 — Publish | n8n sends the package to the selected channel(s). |
| 8 — Verify result | The system checks publication status and records proof. |
| 9 — Show evidence | Dashboard shows the whole chain from discovery to published output. |

# 7. BUILD TO THE JUDGING RUBRIC

| Criterion | What the judges want | How this project earns it |
| --- | --- | --- |
| Technical Implementation | Deep, skillful Strands use; genuine working non-trivial implementation; live demo/AgentCore helps | Use Strands agent + multiple real tools + structured decisions + real execution + evidence. Consider AgentCore only after the core is stable. |
| Design | Complete, coherent product, not only a technical proof of concept | Polished landing/product surface, clean task flow, result/evidence screen, consistent visual language. |
| Potential Impact | Specific real problem and real audience | Target professional content/book operators; quantify repetitive steps removed and show actual end-to-end result. |
| Creativity & Originality | Creative and non-obvious use of Strands plus domain understanding | Agent does research + verification + production + orchestration, not just chat or text generation. |
| Presentation | Clear end-to-end demo; problem, user, why it matters | 5-minute video scripted around one successful run, with before/after and visible evidence. |

Important: all five Stage-Two criteria are equally weighted. The submission must therefore avoid becoming “all engineering, no product” or “beautiful UI, weak agent.”

# 8. SIX-DAY EXECUTION PLAN

| Date | Primary objective | Mandatory output | Kill switch |
| --- | --- | --- | --- |
| 8 Sep | Freeze concept + audit current assets | One-page architecture contract; confirm current Devpost state; create new hackathon repo/worktree strategy | If architecture is still changing at end of day, stop adding features and lock it. |
| 9 Sep | Build Strands core | Agent runs locally and uses at least 2 real tools; structured result | If Strands is not genuinely executing, do not move to polish. |
| 10 Sep | Discovery + verification | One real candidate is found and validated with source evidence | If data cannot be verified reliably, switch to a safer deterministic discovery dataset for the demo. |
| 11 Sep | n8n + worker + content pipeline | Agent → n8n → worker/content → result works; request AWS credits before cutoff | If publishing remains unstable, implement one reliable publish target and document the rest as adapters. |
| 12 Sep | Publishing + dashboard + deployment | One complete run creates output and displays evidence; public URL works | No new features after the golden path is stable. |
| 13 Sep | README + diagram + 5-min video + Devpost draft | Submission package 90% complete; test fresh clone/install | If fresh install fails, fix installability before visuals. |
| 14 Sep | Final audit + submit | Final evidence, public repo, video, English text, submit before cutoff | Do not make risky architecture changes on submission day. |

# 9. DAY 1 — EXACT EXECUTION CHECKLIST

1. Open the Devpost draft and leave Project Overview as a draft until the agent scope is frozen.

2. Create a fresh hackathon project codebase/branch/repository dedicated to AI.Maged. Do not mix the old project history into the new product story.

3. Reuse existing website code only where allowed; record exactly what pre-existing code is reused so it can be disclosed in the README/submission if necessary.

4. Write the Architecture Contract from Section 4 of this document and do not change it unless a test proves the design is infeasible.

5. Choose one safe demo data source: public-domain, user-owned, licensed, or synthetic. Record its provenance.

6. Install Strands Agents SDK and prove the basic agent runs before adding UI or integrations.

7. Create a local “golden run” script that produces a saved JSON result. This becomes the first regression test.

# 10. TOOL CONTRACTS

| Tool | Input | Output | Failure rule |
| --- | --- | --- | --- |
| Discovery | query / title / topic | candidate list + source URLs + timestamps | Return empty result, never invent candidates |
| Verification | candidate + sources | verified/unverified + evidence + confidence | Conflict => reject or escalate |
| Content | verified candidate + facts | title, description, SEO metadata, social copy, script | Never fabricate facts; cite source context internally |
| Publish | content package + channel | status + URL/ID + timestamp | Bounded retries, then failure with evidence |
| Status/Evidence | task id | stage, result, proof | Never return success without proof |

# 11. EVIDENCE & OBSERVABILITY

Every run should generate a single task record. The minimum fields are:

task_id
request
agent_version
stage
tool_calls
sources
decision
content_outputs
publish_results
errors
retries
cost_estimate
started_at
completed_at
evidence[]

Evidence examples: a verified source URL, generated file checksum/path, publish URL, external object ID, timestamp, or API response reference. The dashboard should show these without exposing secrets.

# 12. SIMPLE PROFESSIONAL DASHBOARD

Sidebar
  Overview
  Discovery
  Jobs
  Content
  Publishing
  System

Main
  Current Job
    Discover → Verify → Create → Publish → Verified

  Result
    Opportunity score
    Sources verified
    Assets generated
    Published links

  System Health
    Strands ✓   n8n ✓   Worker ✓   Publisher ✓

Rule: no analytics vanity metrics. Show only live task state and evidence required to understand whether the agent actually completed the job.

# 13. CONTENT RIGHTS & SAFETY

Never demonstrate copying or distributing a copyrighted book you do not own or have permission to use.

For the demo, prefer public-domain or user-owned material. Clearly state the source/provenance in the README and video if relevant.

Use only authorized third-party APIs/SDKs/data and comply with their terms.

Do not put API keys, AWS secrets, publishing credentials, cookies, tokens, or passwords in source control.

If a live social platform integration is too risky or slow, use a deterministic publisher adapter or a safe sandbox/mock channel and clearly label the demo path.

# 14. PUBLIC GITHUB CHECKLIST

1. Public repository is reachable without login.

2. README explains the problem, user, architecture, setup, run commands, agent flow, tools, and demo path.

3. LICENSE file is MIT or Apache as required by the hackathon.

4. No secrets or personal credentials.

5. All source code/assets/instructions needed for the project are present or clearly referenced.

6. Architecture diagram is stored in the repository.

7. Any pre-existing code/work incorporated is disclosed honestly.

8. The repo is tested from a clean environment or a clearly documented fresh-install procedure.

# 15. README STRUCTURE — USE THIS ORDER

1. AI.Maged — one-sentence value proposition

2. Problem

3. Who it is for

4. How the agent works

5. Why Strands Agents matters here

6. Architecture diagram

7. Tools and integrations

8. n8n orchestration role

9. Processing worker role

10. How to run locally

11. How to test the golden path

12. Safety / content rights

13. Known limitations

14. Disclosure of pre-existing components; license

# 16. DEVPOST — READY-TO-USE CORE COPY

Project name

AI.Maged — Autonomous Book Publishing Agent

Elevator pitch

An autonomous AI agent that discovers high-potential book opportunities, verifies demand, prepares publishing assets, and orchestrates distribution across web and social channels.

## Project description — base draft

Book research, verification, preparation, and distribution are repetitive workflows that often require jumping between search, research, writing, file processing, and publishing tools.

AI.Maged is a professional AI agent built with Strands Agents that handles that workflow end to end. It discovers a promising book opportunity, verifies the signal with external sources, decides whether the opportunity is strong enough, generates a publishing-ready content package, and hands deterministic execution to n8n. A separate worker handles file-heavy processing so the orchestration layer stays reliable. The system records evidence for every major action and surfaces the result in a simple control dashboard.

The core idea is not “another chatbot.” The agent decides what work should happen, selects tools, coordinates execution, verifies results, and only then reports success.

For the demonstration, use public-domain, user-owned, or otherwise authorized material. The demo should show one complete run from request to verified published output.

# 17. FIVE-MINUTE VIDEO SCRIPT

| Time | Screen | Voiceover / message |
| --- | --- | --- |
| 0:00–0:25 | Problem screen | “Professionals lose time moving between research, verification, writing, file preparation, and publishing. AI.Maged turns that chain into one autonomous workflow.” |
| 0:25–0:50 | Architecture | Show Strands Agent → tools → n8n → worker → publishing → evidence. “Strands makes the agentic decisions; n8n executes the deterministic workflow.” |
| 0:50–2:10 | Live agent run | Type one goal. Show discovery, tool calls, verification, and structured decision. Do not narrate every implementation detail. |
| 2:10–3:20 | Execution | Show n8n receiving the task, worker/content processing, and publishing step. Show only the reliable golden path. |
| 3:20–4:10 | Result dashboard | Show evidence: sources, assets, published URL/ID, timestamps, status. Emphasize that success is verified, not claimed. |
| 4:10–4:40 | Impact | Who benefits, what repetitive work is removed, why this matters. |
| 4:40–5:00 | Closing | “AI.Maged is an autonomous professional agent that does the work, coordinates the systems, checks the result, and reports evidence.” |

Do not spend video time on slides about future features. The working path is the proof.

# 18. FINAL 24-HOUR SUBMISSION CHECK

Devpost project is no longer “Untitled” and contains the chosen name/pitch.

Correct track is selected.

Public repo URL works in a private/incognito browser.

License file is present and visible.

README setup works.

Architecture diagram is present.

Video is public, <= 5 minutes, and explicitly covers problem, audience, and why it matters.

Video demonstrates the project working end-to-end.

Strands is visibly and substantively used.

Any live demo URL works without unnecessary login friction, or test credentials are provided where allowed.

No unsupported claims are in the copy.

No private information or secrets are exposed.

All text/materials are in English or have the required English translations.

Final submission is completed before 14 Sep 2026, 5:00 PM PDT.

# 19. WHAT WILL MOST LIKELY KILL THE ENTRY

1. Building a beautiful website with a weak or fake agent.

2. Using n8n as the agent and barely using Strands.

3. Claiming self-learning/self-healing without measurable implementation.

4. Having ten unfinished integrations instead of one reliable workflow.

5. Using copyrighted book content without rights.

6. Failing to disclose reused code/work.

7. Private or broken GitHub repository.

8. Video that explains the idea but does not prove the software works.

9. No evidence of the claimed publishing/result step.

10. Changing architecture repeatedly during the final 48 hours.

# 20. HANDOFF INSTRUCTION TO THE BUILDER

The person receiving this document should treat it as the execution contract. Do not ask for a new product idea. Do not import old business assumptions. Build the minimum working golden path, verify it, package it, and submit it. When a requirement conflicts, obey the current official Devpost rules over this document.

Priority order
1. Eligibility / official rules
2. Working Strands agent
3. Golden-path end-to-end execution
4. Evidence + reliability
5. Product polish
6. README / diagram / video
7. Devpost submission
8. Optional enhancements only if all above are green

# 21. VERIFIED SOURCES

| Source | URL | Used for |
| --- | --- | --- |
| Devpost official rules | https://agentsforhumans.devpost.com/rules | Deadline, Strands requirement, new-project rule, repo/license/README, architecture diagram, 5-minute video, judging criteria, credits cutoff. |
| Devpost FAQ | https://agentsforhumans.devpost.com/details/faqs | AWS account, $50 credit request guidance, AgentCore optional, existing-code disclosure guidance. |
| Hackathon overview | https://agentsforhumans.devpost.com/ | Theme, tracks, prize pool, project framing. |

Verification date: 8 September 2026. Official rules state the submission deadline is 14 September 2026 at 5:00 PM PDT, the project must be newly created during the submission period, and the required developer stack includes Strands Agents SDK. The rules also require a public repository with MIT/Apache license and README, an architecture diagram, and a public video of no more than five minutes showing the working project and explaining the problem, audience, and importance. (Source: Devpost Official Rules, verified 8 September 2026.)

The judging criteria are equally weighted across Technical Implementation, Design, Potential Impact, Creativity & Originality, and Presentation. A live demo and/or AgentCore deployment strengthens the technical score; AgentCore is not required. An optional AWS Builder blog can add up to 0.6 points. (Source: Devpost Official Rules, verified 8 September 2026.)